*ಮಾಧ್ಯಮ ಪ್ರಕಟಣೆ* 

 *ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆ* 

 *ದಾಸರಹಳ್ಳಿ ಕ್ಷೇತ್ರದ ಅಭಿವೃದ್ಧಿ ಕಾಮಗಾರಿಗಳ ಪ್ರಗತಿ ಪರಿಶೀಲನೆ: ಬಾಕಿ ಕಾಮಗಾರಿಗಳನ್ನು ತ್ವರಿತವಾಗಿ ಪೂರ್ಣಗೊಳಿಸಲು ಸೂಚನೆ* 

 *POW ಕಾಮಗಾರಿಗಳನ್ನು ಒಂದು ವಾರದೊಳಗೆ ಆರಂಭಿಸಲು ನಿರ್ದೇಶನ* 

 *ಬೆಂಗಳೂರು, ನವೆಂಬರ್ 5:* 

ದಾಸರಹಳ್ಳಿ ವಿಧಾನಸಭಾ ಕ್ಷೇತ್ರ ವ್ಯಾಪ್ತಿಯಲ್ಲಿ ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆ ವತಿಯಿಂದ ಅನುಷ್ಠಾನಗೊಳಿಸಲಾಗುತ್ತಿರುವ ವಿವಿಧ ಅಭಿವೃದ್ಧಿ ಕಾಮಗಾರಿಗಳು ಹಾಗೂ ನಾಗರಿಕ ಸೌಲಭ್ಯಗಳ ಪ್ರಗತಿ ಕುರಿತು *ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆಯ ಆಯುಕ್ತರಾದ ಶ್ರೀ ಪೊಮ್ಮಲ ಸುನೀಲ್ ಕುಮಾರ್* ಅವರ ಅಧ್ಯಕ್ಷತೆಯಲ್ಲಿ ಹಾಗೂ *ಮಾನ್ಯ ಶಾಸಕರಾದ ಎಸ್. ಮುನಿರಾಜು* ರವರ ಉಪಸ್ಥಿತಿಯಲ್ಲಿ ಪ್ರಗತಿ ಪರಿಶೀಲನಾ ಸಭೆ ನಡೆಯಿತು.

ಸಭೆಯಲ್ಲಿ ಕ್ಷೇತ್ರದ ರಸ್ತೆ ಅಭಿವೃದ್ಧಿ, ಪಾದಚಾರಿ ಮಾರ್ಗ, ರಾಜಕಾಲುವೆ, ಉದ್ಯಾನವನ, ಬೀದಿದೀಪ, ಖಾತಾ ಸೇವೆ, ಸ್ವಚ್ಛತೆ ಸೇರಿದಂತೆ ವಿವಿಧ ವಿಷಯಗಳ ಕುರಿತು ಸಮಗ್ರವಾಗಿ ಚರ್ಚಿಸಿ, ಬಾಕಿ ಕಾಮಗಾರಿಗಳನ್ನು ತ್ವರಿತವಾಗಿ ಪೂರ್ಣಗೊಳಿಸುವಂತೆ ಅಧಿಕಾರಿಗಳಿಗೆ ಸೂಚನೆ ನೀಡಿದರು.

 *ರಸ್ತೆ ಮತ್ತು ಅಭಿವೃದ್ಧಿ ಕಾಮಗಾರಿಗಳು* 

ಈಗಾಗಲೇ ಅನುದಾನ ಬಿಡುಗಡೆ ಮಾಡಲಾದ POW ಯೋಜನೆಯ ಕಾಮಗಾರಿಗಳ ಟೆಂಡರ್ ಪ್ರಕ್ರಿಯೆ ಪೂರ್ಣಗೊಂಡ ನಂತರ ದೀಪಾವಳಿ ಹಬ್ಬದ ಬಳಿಕ ಕಾಮಗಾರಿಗಳನ್ನು ಆರಂಭಿಸಲು ಉದ್ದೇಶಿಸಲಾಗಿದೆ. ಕಾಮಗಾರಿಗಳ ಆರಂಭಕ್ಕೆ ಇರುವ ಅಡೆತಡೆಗಳನ್ನು ನಿವಾರಿಸಿ, ಒಂದು ವಾರದೊಳಗೆ ಕೆಲಸಗಳನ್ನು ಪ್ರಾರಂಭಿಸುವಂತೆ ಅಧಿಕಾರಿಗಳಿಗೆ ಸೂಚಿಸಲಾಯಿತು.

ಬಾಬಣ್ಣ ಲೇಔಟ್‌ನಲ್ಲಿರುವ ಬಾಕಿ ರಸ್ತೆಗಳನ್ನು ಅಭಿವೃದ್ಧಿಪಡಿಸುವಂತೆ ಹಾಗೂ ಉಳಿದ ಕಾಮಗಾರಿಗಳನ್ನು ಮುಂದಿನವಾರದೊಳಗೆ ಆರಂಭಿಸುವಂತೆ ನಿರ್ದೇಶನ ನೀಡಿದರು.

2025-26ನೇ ಸಾಲಿನ POW ಯೋಜನೆಯಡಿ ಒಟ್ಟು 28 ಕಾಮಗಾರಿಗಳಿದ್ದು, ಅವುಗಳಲ್ಲಿ 19 ಕಾಮಗಾರಿಗಳು ಪ್ರಗತಿಯಲ್ಲಿವೆ. ಪ್ರಗತಿಯಲ್ಲಿರುವ ಕಾಮಗಾರಿಗಳನ್ನು ಆದ್ಯತೆಯ ಮೇರೆಗೆ ಪೂರ್ಣಗೊಳಿಸುವಂತೆ ಸೂಚಿಸಲಾಯಿತು. ಕಾರ್ಯಾದೇಶ ಸಿದ್ಧವಾಗಿರುವ ಕಾಮಗಾರಿಗಳನ್ನು ಯಾವುದೇ ವಿಳಂಬವಿಲ್ಲದೆ ಆರಂಭಿಸಬೇಕು ಹಾಗೂ ಪಾಲಿಕೆಯ ಕಂಟ್ರೋಲ್ ರೂಮ್ ಅನ್ನು ಸಮರ್ಪಕವಾಗಿ ನಿರ್ವಹಿಸಬೇಕು ಎಂದು ತಿಳಿಸಲಾಯಿತು.

2026-27ನೇ ಸಾಲಿನ POW ಅನುದಾನದಡಿ 34 ಕಾಮಗಾರಿಗಳಿದ್ದು, 3 ಕಾಮಗಾರಿಗಳು ಪ್ರಗತಿಯಲ್ಲಿವೆ ಹಾಗೂ 10 ಕಾಮಗಾರಿಗಳು ಇನ್ನೂ ಆರಂಭವಾಗಿಲ್ಲ. ಬಾಕಿ ಕಾಮಗಾರಿಗಳನ್ನು ಶೀಘ್ರವಾಗಿ ಆರಂಭಿಸುವಂತೆ ಸೂಚಿಸಲಾಯಿತು. ಪಾದಚಾರಿ ಮಾರ್ಗ, ರಸ್ತೆ ಗುಂಡಿಗಳ ದುರಸ್ತಿ ಹಾಗೂ ರಸ್ತೆ ಅಭಿವೃದ್ಧಿ ಕಾಮಗಾರಿಗಳನ್ನು ಗುಣಮಟ್ಟದೊಂದಿಗೆ ಕೈಗೊಳ್ಳುವಂತೆ ತಿಳಿಸಲಾಯಿತು.

ಕಾಮಗಾರಿಗಳನ್ನು ಸಮರ್ಪಕವಾಗಿ ನಿರ್ವಹಿಸದೆ, DLP ಅವಧಿ ಚಾಲ್ತಿಯಲ್ಲಿದ್ದರೂ ರಸ್ತೆಗಳನ್ನು ಸರಿಯಾಗಿ ನಿರ್ವಹಿಸದ ಗುತ್ತಿಗೆದಾರರ ವಿರುದ್ಧ ಕ್ರಮ ಕೈಗೊಳ್ಳಬೇಕು. ಅಂತಹ ಗುತ್ತಿಗೆದಾರರಿಗೆ ಪಾಲಿಕೆಯಿಂದ ಪಾವತಿಸಬೇಕಿರುವ ಮುಂದಿನ ಬಿಲ್‌ಗಳನ್ನು ತಡೆಹಿಡಿಯುವಂತೆ ಆಯುಕ್ತರು ಅಧಿಕಾರಿಗಳಿಗೆ ಸೂಚಿಸಿದರು.

 *ರಾಜಕಾಲುವೆ ಮತ್ತು ಮಳೆನೀರು ನಿರ್ವಹಣೆ* 

ರಾಜಕಾಲುವೆಗಳಲ್ಲಿ ಮಳೆನೀರು ಸರಾಗವಾಗಿ ಹರಿಯದೆ ನೀರು ನಿಲ್ಲುತ್ತಿರುವ ಸಮಸ್ಯೆಗಳ ಕುರಿತು ಚರ್ಚಿಸಲಾಗಿ, ರಾಜಕಾಲುವೆಗಳ ಹೂಳು ತೆರವು (Desilting) ಕಾರ್ಯಗಳನ್ನು ಸಮರ್ಪಕವಾಗಿ ಕೈಗೊಳ್ಳಬೇಕು ಹಾಗೂ ಎಸ್‌ಡಬ್ಲ್ಯೂಡಿ ಕಾಮಗಾರಿಗಳನ್ನು ಗುಣಮಟ್ಟದಿಂದ ನಿರ್ವಹಿಸಬೇಕು ಎಂದು ಸೂಚಿಸಿದರು. ರಾಜಕಾಲುವೆಗಳ ದುರಸ್ತಿಗೆ ಸಂಬಂಧಿಸಿದ ಕಾಮಗಾರಿಗಳಿಗೆ ತ್ವರಿತವಾಗಿ ಕಾರ್ಯಾದೇಶ ನೀಡುವಂತೆ ನಿರ್ದೇಶನ ನೀಡಲಾಯಿತು.

ಕಾಮಗಾರಿಗಳ ಅನುಷ್ಠಾನ ಮತ್ತು ಪ್ರಗತಿ ಪರಿಶೀಲನೆಗೆ ಅನುಕೂಲವಾಗುವಂತೆ ವಿವಿಧ ಕಾಮಗಾರಿಗಳ ಕ್ಯಾಲೆಂಡರ್ ಆಫ್ ಇವೆಂಟ್ಸ್ ಸಿದ್ಧಪಡಿಸುವಂತೆ ಆಯುಕ್ತರು ಸೂಚಿಸಿದರು.

 *ಖಾತಾ ಸೇವೆಗಳಲ್ಲಿ ನಾಗರಿಕರ ಸಮಸ್ಯೆಗಳಿಗೆ ಪರಿಹಾರ ಮಾಡಿ* 

ಖಾತಾ ಪರಿವರ್ತನೆ ಸೇರಿದಂತೆ ವಿವಿಧ ಖಾತಾ ಸೇವೆಗಳನ್ನು ಪಡೆಯುವ ಸಂದರ್ಭದಲ್ಲಿ ನಾಗರಿಕರು ಎದುರಿಸುತ್ತಿರುವ ಸಮಸ್ಯೆಗಳನ್ನು ಸೂಕ್ತವಾಗಿ ಆಲಿಸಬೇಕು. ಸಂಬಂಧಪಟ್ಟ ನಾಗರಿಕರೊಂದಿಗೆ ಸಮರ್ಪಕವಾಗಿ ಸಂವಹನ ನಡೆಸಿ, ಅವರ ಸಮಸ್ಯೆಗಳನ್ನು ಆದ್ಯತೆಯ ಮೇರೆಗೆ ಪರಿಹರಿಸುವಂತೆ  ಅಧಿಕಾರಿಗಳಿಗೆ ಸೂಚನೆ ನೀಡಲಾಯಿತು.

 *ವಾರ್ಡ್ ಒನ್ ಅಭಿಯಾನ* 

ವಾರ್ಡ್ ಒನ್ ಅಭಿಯಾನದ ಅನುಷ್ಠಾನದಲ್ಲಿ ಪಾಲಿಕೆಯೊಂದಿಗೆ ಇತರ ಇಲಾಖೆಗಳ ಸಹಕಾರವೂ ಅತ್ಯಗತ್ಯವಾಗಿದ್ದು, ವಿವಿಧ ಇಲಾಖೆಗಳ ಸಮನ್ವಯದೊಂದಿಗೆ ಕಾರ್ಯನಿರ್ವಹಿಸುವಂತೆ ಆಯುಕ್ತರು ಸೂಚಿಸಿದರು.

 ಅಭಿಯಾನಕ್ಕೆ ಸಹಕಾರ ನೀಡದ ಇಲಾಖೆಗಳ ಕುರಿತು ಮಾಹಿತಿ ನೀಡಿದಲ್ಲಿ ಸಂಬಂಧಪಟ್ಟವರ ವಿರುದ್ಧ ಸೂಕ್ತ ಕ್ರಮ ಕೈಗೊಳ್ಳಲಾಗುವುದು ಎಂದು ತಿಳಿಸಿದರು.

ಪ್ರಸ್ತುತ ವಾರ್ಡ್ ಒನ್ ಅಭಿಯಾನ ನಡೆಯುತ್ತಿರುವ ಶೆಟ್ಟಿಹಳ್ಳಿ ವಾರ್ಡ್ ವ್ಯಾಪ್ತಿಯಲ್ಲಿರುವ 6 ಉದ್ಯಾನವನಗಳನ್ನು ಸಂಪೂರ್ಣವಾಗಿ ಸ್ವಚ್ಛಗೊಳಿಸಿ, ಉತ್ತಮ ಸ್ಥಿತಿಯಲ್ಲಿ ನಿರ್ವಹಿಸಬೇಕು. ಉದ್ಯಾನವನಗಳಲ್ಲಿನ ಶೌಚಾಲಯಗಳು ಸೇರಿದಂತೆ ಎಲ್ಲಾ ನಾಗರಿಕ ಸೌಲಭ್ಯಗಳು ಸಮರ್ಪಕವಾಗಿರುವಂತೆ ನೋಡಿಕೊಳ್ಳಬೇಕು ಎಂದು ಸೂಚಿಸಲಾಯಿತು.

 *ಅರಣ್ಯ ಮತ್ತು ಉದ್ಯಾನವನಗಳ ನಿರ್ವಹಣೆ* 

ಅರಣ್ಯ ಇಲಾಖೆಯ ಕಾರ್ಯನಿರ್ವಹಣೆಯಲ್ಲಿ ಲೋಪಗಳಿರುವ ಕುರಿತು ಶಾಸಕರು ಅಸಮಾಧಾನ ವ್ಯಕ್ತಪಡಿಸಿದರು. ಕರ್ತವ್ಯ ನಿರ್ವಹಣೆಯಲ್ಲಿ ನಿರ್ಲಕ್ಷ್ಯ ತೋರುವ ಸಿಬ್ಬಂದಿಯನ್ನು ಬದಲಾಯಿಸುವಂತೆ ಸಂಬಂಧಪಟ್ಟ ಅಧಿಕಾರಿಗಳಿಗೆ ಸೂಚಿಸಿದರು.

 *ಬೀದಿದೀಪಗಳ ನಿರ್ವಹಣೆ* 

ಕ್ಷೇತ್ರದಲ್ಲಿ ಬೀದಿದೀಪಗಳು ನಿಗದಿತ ಸಮಯಕ್ಕೆ ಆರದೆ, ಬೆಳಿಗ್ಗೆ 8 ಗಂಟೆಯಾದರೂ ಉರಿಯುತ್ತಿರುವ ಸಮಸ್ಯೆಯನ್ನು  ಪ್ರಸ್ತಾಪಿಸಲಾಗಿ, ಉದ್ಯಾನವನಗಳಲ್ಲಿನ ಬೀದಿದೀಪಗಳ ಸಮಸ್ಯೆಗಳನ್ನೂ ತ್ವರಿತವಾಗಿ ಪರಿಹರಿಸಬೇಕು. ವಿದ್ಯುತ್ ವಿಭಾಗದ ಕಾರ್ಯನಿರ್ವಹಣೆಯನ್ನು ಸುಧಾರಿಸಲು ಅಗತ್ಯ ಅಭಿಯಂತರರನ್ನು ನೇಮಿಸಿಕೊಳ್ಳುವಂತೆ ಸೂಚಿಸಿದರು.

 *ಪಾದಚಾರಿ ಮಾರ್ಗಗಳ ಅತಿಕ್ರಮಣ ಮತ್ತು ಸ್ವಚ್ಛತೆ* 

ಪಾದಚಾರಿ ಮಾರ್ಗಗಳಲ್ಲಿ ಕೋಳಿ ಅಂಗಡಿಗಳ ಟ್ರೇಗಳನ್ನು ಇಡುತ್ತಿರುವುದು ಹಾಗೂ ಕೆಲವು ಅಂಗಡಿಗಳಿಂದ ದುರ್ವಾಸನೆ ಉಂಟಾಗುತ್ತಿರುವ ಬಗ್ಗೆ ಹೇಳಲಾಗಿ, ಇಂತಹ ಸಮಸ್ಯೆಗಳ ಕುರಿತು ನಿಗಾ ವಹಿಸಿ, ಸಾರ್ವಜನಿಕರಿಗೆ ತೊಂದರೆಯಾಗದಂತೆ ಸೂಕ್ತ ಕ್ರಮ ಕೈಗೊಳ್ಳಬೇಕು ಎಂದು ಸೂಚಿಸಿದರು.

ಕ್ಷೇತ್ರದಲ್ಲಿ ಕಸದ ಸಮಸ್ಯೆ ಹೆಚ್ಚುತ್ತಿರುವ ಹಿನ್ನೆಲೆಯಲ್ಲಿ ಪ್ರಸ್ತುತ ಸ್ವಚ್ಛತಾ ಗುತ್ತಿಗೆ ವ್ಯವಸ್ಥೆಯನ್ನು ಪರಿಶೀಲಿಸಿ, ಅಗತ್ಯವಿದ್ದಲ್ಲಿ ಹೊಸ ಗುತ್ತಿಗೆದಾರರಿಗೆ ಜವಾಬ್ದಾರಿ ವಹಿಸುವ ಕುರಿತು ಕ್ರಮ ಕೈಗೊಳ್ಳುವಂತೆ ತಿಳಿಸಲಾಯಿತು.

 *ಒಂಟಿ ಮನೆ ಯೋಜನೆ* 

ಒಂಟಿ ಮನೆ ಯೋಜನೆಯ ಕೆಲವು ಫಲಾನುಭವಿಗಳಿಗೆ ಡಿಬಿಟಿ ಮೂಲಕ ಹಣ ವರ್ಗಾವಣೆಯಾಗದಿರುವ ಸಮಸ್ಯೆಯನ್ನು ಶೀಘ್ರವಾಗಿ ಸರಿಪಡಿಸಿ, ಅರ್ಹ ಫಲಾನುಭವಿಗಳಿಗೆ ಅನುದಾನದ ಮೊತ್ತ ಬಿಡುಗಡೆಯಾಗುವಂತೆ ಕ್ರಮ ಕೈಗೊಳ್ಳಬೇಕು ಎಂದು ಸೂಚಿಸಲಾಯಿತು.

ಸಭೆಯಲ್ಲಿ ಅಪರ ಆಯುಕ್ತರು (ಅಭಿವೃದ್ಧಿ) ಶ್ರೀಮತಿ ಮೋನಾ ರೋತ್, ಅಪರ ಆಯುಕ್ತರು (ಕಂದಾಯ ಪ್ರಭಾರ) ಹಾಗೂ ಜಂಟಿ ಆಯುಕ್ತರಾದ ಶ್ರೀಮತಿ ಪಲ್ಲವಿ ಕೆ.ಆರ್. ಉಪ ಆಯುಕ್ತರು ಶ್ರೀಮತಿ ಮಂಗಳಗೌರಿ, ಮುಖ್ಯ ಅಭಿಯಂತರರಾದ ಶ್ರೀಮತಿ ಯಮುನಾ, ಅಧೀಕ್ಷಕ ಅಭಿಯಂತರರಾದ ಶ್ರೀ ಕೃಷ್ಣ ಕುಮಾರ್, ಕಾರ್ಯಪಾಲಕ ಅಭಿಯಂತರರು ಸೇರಿದಂತೆ ವಿವಿಧ ಇಲಾಖೆಗಳ ಅಧಿಕಾರಿಗಳು, ಪಾಲಿಕೆಯ ಸಂಬಂಧಪಟ್ಟ ವಿಭಾಗಗಳ ಮುಖ್ಯಸ್ಥರು ಹಾಗೂ ಇತರ ಅಧಿಕಾರಿಗಳು ಹಾಜರಿದ್ದರು.

*PRESS RELEASE* 

 *BENGALURU NORTH CITY CORPORATION* 

 *Review of Development Works in Dasarahalli Constituency: Officials Directed to Expedite Pending Works* 

 *POW works to commence within one week* 

 *Bengaluru, November 5:* 

A review meeting was held under the chairmanship of the *Commissioner of Bengaluru North City Corporation, Shri Pommala Sunil Kumar,* in the presence of *Hon’ble MLA Shri S. Muniraju* , to assess the progress of various development works and civic amenities being implemented by Bengaluru North City Corporation in the Dasarahalli Assembly Constituency.

The meeting covered a comprehensive review of road development, footpaths, stormwater drains, parks, streetlights, Khata services, sanitation and other civic infrastructure. Officials were instructed to expedite pending works and ensure their timely completion.

 *Road and Development Works* 

Following the completion of the tendering process for works sanctioned under the POW scheme, the commencement of these works was initially planned after the Deepavali festival. Officials were instructed to remove the obstacles affecting the commencement of works and ensure that they begin within one week.

Directions were also issued to develop the remaining roads in Babanna Layout and commence the pending works by next week.

Under the 2025–26 POW scheme, a total of 28 works have been identified, of which 19 are currently in progress. Officials were instructed to prioritise and complete the ongoing works. Works for which work orders have been prepared must commence without delay. The Corporation's control room must also be maintained and operated effectively.

Under the 2026–27 POW allocation, 34 works have been identified, of which 3 are currently in progress and 10 have not yet commenced. Officials were instructed to initiate the pending works at the earliest. Footpath development, pothole repairs and road improvement works must be carried out while maintaining prescribed quality standards.

The Commissioner also instructed officials to take action against contractors who fail to maintain roads properly, even during the Defect Liability Period (DLP). Further bills payable to such contractors by the Corporation must be withheld wherever necessary.

 *Stormwater Drains and Rainwater Management* 

Issues relating to water stagnation and the improper flow of rainwater in stormwater drains were discussed during the meeting. Officials were instructed to ensure proper desilting of stormwater drains and maintain quality standards in SWD works. Work orders for drain repair works must also be issued without delay.

The Commissioner further instructed officials to prepare a calendar of events for various development works to facilitate systematic implementation and regular monitoring of project progress.

 *Resolving Citizens' Issues Related to Khata Services* 

The Commissioner emphasised the need to address difficulties faced by citizens while accessing various Khata services, including Khata transfers. Officials were instructed to listen to citizens' grievances, maintain proper communication with applicants and resolve their issues on priority.

 *Ward One Campaign* 

The Commissioner highlighted the importance of coordination with other departments for the effective implementation of the Ward One campaign. Officials were instructed to ensure that all concerned departments work in coordination with the Corporation.

He also stated that information regarding departments that fail to extend the necessary cooperation to the campaign should be brought to his notice, so that appropriate action can be initiated against the concerned officials.

As part of the ongoing Ward One campaign in Shettihalli Ward, all six parks in the ward must be thoroughly cleaned and maintained in good condition. Officials were also instructed to ensure that all public amenities, including park toilets, are properly maintained and functional.

 *Maintenance of Parks and Forest Areas* 

The MLA expressed dissatisfaction over shortcomings in the functioning of the Forest Department. Concerned officials were instructed to take appropriate action, including replacing personnel who demonstrate negligence in the discharge of their duties.

 *Streetlight Maintenance* 

The issue of streetlights remaining switched on even after the scheduled time, including instances where lights continue to operate until 8 AM, was brought to the attention of the officials.

The Commissioner instructed officials to resolve streetlight-related issues in parks on priority and improve the functioning of the electrical wing by deploying the required engineering personnel.

 *Footpath Encroachments and Cleanliness* 

Concerns were raised regarding chicken shop trays being placed on footpaths and unpleasant odours emanating from certain commercial establishments. Officials were instructed to closely monitor such issues and take appropriate action to prevent inconvenience to the public.

In view of the increasing garbage-related problems in the constituency, officials were instructed to review the existing sanitation contract system and initiate necessary steps to engage new contractors wherever required.

 *Single House Scheme* 

The issue of certain beneficiaries under the Single House Scheme not receiving financial assistance through Direct Benefit Transfer (DBT) was also discussed. Officials were instructed to resolve the issue at the earliest and ensure that eligible beneficiaries receive their sanctioned financial assistance.

Additional Commissioner (Development) Smt. Mona Roat, Additional Commissioner (Revenue In-charge) & Joint Commissioner Smt. Pallavi K.R., Deputy Commissioner Smt. Mangalagowri, Chief Engineer Smt. Yamuna, Superintending Engineer Shri Krishna Kumar, Executive Engineers, heads of various departments and other concerned officials of the Corporation attended the meeting.
