*ಮಾಧ್ಯಮ ಪ್ರಕಟಣೆ* 

 *ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆ* 

 *‘ವಾರ್ಡ್ ಒನ್’ ಅಭಿಯಾನದ ಮೊದಲ ವಾರದಲ್ಲಿ 84.5 ಕಿ.ಮೀ. ರಸ್ತೆ ವ್ಯಾಪ್ತಿಯಲ್ಲಿ ಕಾರ್ಯಾಚರಣೆ* 

 *145 ರಸ್ತೆ ಗುಂಡಿಗಳ ದುರಸ್ತಿ, 208 ಕಸದ ಬ್ಲಾಕ್ ಸ್ಪಾಟ್ ಗಳ ತೆರವು, 797 ಟನ್ ನಿರ್ಮಾಣ ತ್ಯಾಜ್ಯ ವಿಲೇವಾರಿ* 

 *ಬೆಂಗಳೂರು, ನವೆಂಬರ್ 7, 2026:* 

ಬೆಂಗಳೂರು ನಗರದ ಸ್ವಚ್ಛತೆ, ಪಾದಚಾರಿ ಮಾರ್ಗಗಳ ಸುಧಾರಣೆ, ರಸ್ತೆ ಗುಂಡಿಗಳ ದುರಸ್ತಿ, ಕಸದ ಕಪ್ಪು ಚುಕ್ಕೆಗಳ ತೆರವು ಹಾಗೂ ಸಾರ್ವಜನಿಕ ಸೌಲಭ್ಯಗಳ ನಿರ್ವಹಣೆಗೆ ಆದ್ಯತೆ ನೀಡುವ ಉದ್ದೇಶದಿಂದ, ಮಾನ್ಯ *ಗ್ರೇಟರ್ ಬೆಂಗಳೂರು ಅಭಿವೃದ್ಧಿ ಸಚಿವರಾದ ಶ್ರೀ ಕೃಷ್ಣ ಬೈರೇಗೌಡ* ಅವರ ನಿರ್ದೇಶನದಂತೆ ಹಾಗೂ *ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆಯ ಆಯುಕ್ತರಾದ ಶ್ರೀ ಪೊಮ್ಮಲ ಸುನೀಲ್ ಕುಮಾರ್* ಅವರ ಮಾರ್ಗದರ್ಶನದಲ್ಲಿ ನವೆಂಬರ್ 1ರಂದು ಆರಂಭಿಸಲಾದ ‘ವಾರ್ಡ್ ಒನ್’ ಅಭಿಯಾನದಡಿ ಮೊದಲ ವಾರದಲ್ಲಿ ವಿವಿಧ ಸ್ವಚ್ಛತಾ ಮತ್ತು ಅಭಿವೃದ್ಧಿ ಕಾರ್ಯಾಚರಣೆಗಳನ್ನು ಕೈಗೊಳ್ಳಲಾಗಿದೆ.

ನವೆಂಬರ್ 1ರಿಂದ 7ರವರೆಗೆ ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆಯ ವಿವಿಧ ವಿಭಾಗಗಳ ವ್ಯಾಪ್ತಿಯಲ್ಲಿ ರಸ್ತೆ ನಿರ್ವಹಣೆ, ಕಸ ಮತ್ತು ನಿರ್ಮಾಣ ತ್ಯಾಜ್ಯ ತೆರವು, ಪಾದಚಾರಿ ಮಾರ್ಗಗಳ ಸುಧಾರಣೆ, ಚರಂಡಿಗಳ ಹೂಳೆತ್ತುವಿಕೆ, ಬೀದಿ ದೀಪಗಳ ನಿರ್ವಹಣೆ, ಉದ್ಯಾನವನಗಳ ಸ್ವಚ್ಛತೆ ಹಾಗೂ ಸಾರ್ವಜನಿಕ ಸ್ಥಳಗಳ ಸುಧಾರಣೆಗೆ ಆದ್ಯತೆ ನೀಡಲಾಗಿದೆ.

 *ಮೊದಲ ವಾರದ ಒಟ್ಟಾರೆ ಪ್ರಗತಿ* 

ಅಭಿಯಾನದ ಮೊದಲ ವಾರದಲ್ಲಿ ಕೈಗೊಂಡ ಪ್ರಮುಖ ಕಾರ್ಯಗಳ ವಿವರ:

- 84.5 ಕಿ.ಮೀ. ರಸ್ತೆ ವ್ಯಾಪ್ತಿಯಲ್ಲಿ ಕಾರ್ಯಾಚರಣೆ ಕೈಗೊಳ್ಳಲಾಗಿದೆ.
- 145 ರಸ್ತೆ ಗುಂಡಿಗಳನ್ನು ಮುಚ್ಚಲಾಗಿದೆ.
- 208 ಕಸದ ಕಪ್ಪು ಚುಕ್ಕೆಗಳನ್ನು ತೆರವುಗೊಳಿಸಲಾಗಿದೆ.
- 182 ಟನ್ ಕಸವನ್ನು ತೆರವುಗೊಳಿಸಲಾಗಿದೆ.
- 762 ನಿರ್ಮಾಣ ತ್ಯಾಜ್ಯ ಸಂಗ್ರಹಣಾ ಸ್ಥಳಗಳನ್ನು ತೆರವುಗೊಳಿಸಲಾಗಿದೆ.
- 797 ಟನ್ ನಿರ್ಮಾಣ ತ್ಯಾಜ್ಯವನ್ನು ವಿಲೇವಾರಿ ಮಾಡಲಾಗಿದೆ.
- 173 ಪಾದಚಾರಿ ಮಾರ್ಗಗಳಲ್ಲಿನ ಅಡೆತಡೆಗಳನ್ನು ತೆರವುಗೊಳಿಸಲಾಗಿದೆ.
- 20 ಜಂಕ್ಷನ್‌ಗಳನ್ನು ಸುಧಾರಿಸಲಾಗಿದೆ.
- 8.44 ಕಿ.ಮೀ. ರಸ್ತೆ ಬದಿಯ ಚರಂಡಿಗಳ ಹೂಳೆತ್ತುವಿಕೆ ಮಾಡಲಾಗಿದೆ.
- 0.94 ಕಿ.ಮೀ. ಮಳೆನೀರು ಚರಂಡಿಗಳ ಹೂಳೆತ್ತುವಿಕೆ ಮಾಡಲಾಗಿದೆ.
- 56 ಹೊಸ ಬೀದಿ ದೀಪಗಳನ್ನು ಅಳವಡಿಸಲಾಗಿದ್ದು, 154 ಬೀದಿ ದೀಪಗಳನ್ನು ದುರಸ್ತಿಗೊಳಿಸಲಾಗಿದೆ.
- 90 ಉದ್ಯಾನವನಗಳನ್ನು ಸ್ವಚ್ಛಗೊಳಿಸಲಾಗಿದೆ.
- 10 ಸ್ಥಳಗಳಲ್ಲಿ ಸಸಿ ನೆಡುವ ಕಾರ್ಯ ಕೈಗೊಳ್ಳಲಾಗಿದೆ.
- 673 ಅನಧಿಕೃತ ಫ್ಲೆಕ್ಸ್‌ಗಳು, ಬ್ಯಾನರ್‌ಗಳು ಹಾಗೂ ಪೋಸ್ಟರ್‌ಗಳನ್ನು ತೆರವುಗೊಳಿಸಲಾಗಿದೆ.
- 100 ನಿರುಪಯುಕ್ತ ಹಾಗೂ ಅನಧಿಕೃತವಾಗಿ ನಿಲ್ಲಿಸಿದ್ದ ವಾಹನಗಳನ್ನು ತೆರವುಗೊಳಿಸಲಾಗಿದೆ.
- 190 ಮರದ ಕೊಂಬೆಗಳನ್ನು ಕತ್ತರಿಸಲಾಗಿದ್ದು, 32.8 ಟನ್ ಮರದ ತ್ಯಾಜ್ಯವನ್ನು ತೆರವುಗೊಳಿಸಲಾಗಿದೆ.
- 135 ಸಾರ್ವಜನಿಕ ದೂರುಗಳನ್ನು ಸ್ಥಳದಲ್ಲಿಯೇ ಪರಿಹರಿಸಲಾಗಿದೆ.

 *ವ್ಯಾಪಾರ ಮಳಿಗೆಗಳ ಪರಿಶೀಲನೆ ಮತ್ತು ದಂಡ ವಿಧಿಸುವಿಕೆ* 

‘ವಾರ್ಡ್ ಒನ್’ ಅಭಿಯಾನದಡಿ ಮೊದಲ ವಾರದಲ್ಲಿ ಒಟ್ಟು 639 ವ್ಯಾಪಾರ ಮಳಿಗೆಗಳನ್ನು ಪರಿಶೀಲಿಸಲಾಗಿದ್ದು, 261 ಮಳಿಗೆಗಳಲ್ಲಿ ನಿಯಮ ಉಲ್ಲಂಘನೆ ಕಂಡುಬಂದಿದೆ. ಘನತ್ಯಾಜ್ಯ ನಿರ್ವಹಣೆ, ಪ್ಲಾಸ್ಟಿಕ್ ಬಳಕೆ, ಸ್ವಚ್ಛತೆ ಹಾಗೂ ವ್ಯಾಪಾರ ಪರವಾನಗಿ ನಿಯಮಗಳ ಉಲ್ಲಂಘನೆಗಾಗಿ ಸಂಬಂಧಪಟ್ಟ ಮಳಿಗೆಗಳಿಗೆ ಒಟ್ಟು ₹7,22,400 ದಂಡ ವಿಧಿಸಲಾಗಿದೆ.

 *ವಿವಿಧ ಇಲಾಖೆಗಳ ಸಮನ್ವಯದೊಂದಿಗೆ ಕಾರ್ಯಾಚರಣೆ* 

‘ವಾರ್ಡ್ ಒನ್’ ಅಭಿಯಾನವನ್ನು ಬೆಸ್ಕಾಂ, ಬೆಂಗಳೂರು ನೀರು ಸರಬರಾಜು ಮತ್ತು ಒಳಚರಂಡಿ ಮಂಡಳಿ (ಬಿಡಬ್ಲ್ಯೂಎಸ್‌ಎಸ್‌ಬಿ), ಅರಣ್ಯ ಇಲಾಖೆ, ತೋಟಗಾರಿಕೆ ಇಲಾಖೆ, ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆಯ ಆರೋಗ್ಯ ಇಲಾಖೆ, ಕೆರೆ ಇಲಾಖೆ, ಬೆಂಗಳೂರು ಮೆಟ್ರೋ ರೈಲು ನಿಗಮ (ಬಿಎಂಆರ್‌ಸಿಎಲ್), ಬೆಂಗಳೂರು ಅಭಿವೃದ್ಧಿ ಪ್ರಾಧಿಕಾರ (ಬಿಡಿಎ), ಸಂಚಾರ ಪೊಲೀಸ್ ಹಾಗೂ ಕಾನೂನು ಮತ್ತು ಸುವ್ಯವಸ್ಥೆ ಪೊಲೀಸ್ ಸೇರಿದಂತೆ ವಿವಿಧ ಸರ್ಕಾರಿ ಇಲಾಖೆಗಳು ಮತ್ತು ಸಂಸ್ಥೆಗಳ ಸಮನ್ವಯದೊಂದಿಗೆ ಅನುಷ್ಠಾನಗೊಳಿಸಲಾಗುತ್ತಿದೆ.

ಈ ಅವಧಿಯಲ್ಲಿ ಬಿಡಬ್ಲ್ಯೂಎಸ್‌ಎಸ್‌ಬಿ ವತಿಯಿಂದ ನೀರಿನ ಸೋರಿಕೆ, ಚೇಂಬರ್‌ಗಳ ಮಟ್ಟ ಹಾಗೂ ನೀರಿನ ವಿತರಣೆಗೆ ಸಂಬಂಧಿಸಿದ ಸಮಸ್ಯೆಗಳನ್ನು ಪರಿಹರಿಸಲಾಗಿದೆ. ಬೆಸ್ಕಾಂ ವತಿಯಿಂದ ವಿದ್ಯುತ್ ಕಂಬಗಳು ಮತ್ತು ಇತರೆ ಅಡೆತಡೆಗಳನ್ನು ತೆರವುಗೊಳಿಸುವ ಕಾರ್ಯ ಕೈಗೊಳ್ಳಲಾಗಿದೆ. ವಿವಿಧ ಇಲಾಖೆಗಳ ಸಮನ್ವಯದ ಮೂಲಕ ನಾಗರಿಕ ಸಮಸ್ಯೆಗಳಿಗೆ ಸ್ಥಳದಲ್ಲಿಯೇ ಸ್ಪಂದಿಸಿ, ಅಗತ್ಯ ಕ್ರಮಗಳನ್ನು ಕೈಗೊಳ್ಳಲಾಗಿದೆ.

 *ನಾಗರಿಕರ ಸಹಭಾಗಿತ್ವಕ್ಕೆ ಆದ್ಯತೆ* 

‘ವಾರ್ಡ್ ಒನ್’ ಅಭಿಯಾನದ ಮೂಲಕ ಆಯಾ ವಾರ್ಡ್‌ಗಳಲ್ಲಿನ ನಾಗರಿಕ ಸಮಸ್ಯೆಗಳನ್ನು ಸ್ಥಳದಲ್ಲಿಯೇ ಗುರುತಿಸಿ, ಸಂಬಂಧಪಟ್ಟ ಇಲಾಖೆಗಳ ಸಮನ್ವಯದೊಂದಿಗೆ ಪರಿಹರಿಸುವ ಕಾರ್ಯ ಮುಂದುವರಿಯಲಿದೆ. ಸ್ವಚ್ಛತೆ, ಸುಗಮ ರಸ್ತೆ ಸಂಚಾರ, ಸುರಕ್ಷಿತ ಪಾದಚಾರಿ ಮಾರ್ಗಗಳು ಹಾಗೂ ಉತ್ತಮ ಸಾರ್ವಜನಿಕ ಸೌಲಭ್ಯಗಳನ್ನು ಒದಗಿಸುವ ನಿಟ್ಟಿನಲ್ಲಿ ಕಾರ್ಯಾಚರಣೆಗಳನ್ನು ಕೈಗೊಳ್ಳಲಾಗುತ್ತಿದೆ.

ಸ್ವಚ್ಛ, ಸುಂದರ ಹಾಗೂ ಪಾದಚಾರಿ ಸ್ನೇಹಿ ನಗರ ನಿರ್ಮಾಣದ ಉದ್ದೇಶದಿಂದ ಬೆಂಗಳೂರು ಉತ್ತರ ನಗರ ಪಾಲಿಕೆಯು ‘ವಾರ್ಡ್ ಒನ್’ ಅಭಿಯಾನದಡಿ ಮುಂದಿನ ದಿನಗಳಲ್ಲಿಯೂ ವಿವಿಧ ಸ್ವಚ್ಛತಾ ಮತ್ತು ಅಭಿವೃದ್ಧಿ ಕಾರ್ಯಗಳನ್ನು ಮುಂದುವರಿಸಲಿದೆ.

*PRESS RELEASE* 

 *Bengaluru North City Corporation* 

‘ *Ward One’ Campaign Completes First Week with Civic Improvement Works Across 84.5 km of Roads* 

 *145 potholes repaired, 208 garbage blackspots cleared and 797 tonnes of construction debris removed* 

 *Bengaluru, November 7, 2026:* 

With a focus on improving city cleanliness, pedestrian infrastructure, road conditions, removal of garbage blackspots and maintenance of public amenities, the ‘Ward One’ campaign was launched on November 1 under the direction of the *Hon’ble Greater Bengaluru Development Minister, Shri Krishna ByreGowda* , and the guidance of *Bengaluru North City Corporation Commissioner, Shri Pommala Sunil Kumar.* Various cleanliness and civic improvement activities have been undertaken during the first week of the campaign.

From November 1 to 7, operations were carried out across various divisions of Bengaluru North City Corporation, with priority given to road maintenance, clearance of garbage and construction debris, improvement of footpaths, desilting of drains, maintenance of streetlights, cleanliness of parks and improvement of public spaces.

 *Overall Progress During the First Week* 

The key achievements during the first week of the campaign are as follows:

- Operations carried out across 84.5 km of roads.
- 145 potholes repaired.
- 208 garbage blackspots cleared.
- 182 tonnes of garbage cleared.
- 762 construction debris collection points cleared.
- 797 tonnes of construction debris disposed of.
- Obstructions removed from 173 footpath locations.
- 20 road junctions improved.
- 8.44 km of roadside drains desilted.
- 0.94 km of stormwater drains desilted.
- 56 new streetlights installed and 154 streetlights repaired.
- 90 parks cleaned.
- Plantation activities carried out at 10 locations.
- 673 unauthorised flex boards, banners and posters removed.
- 100 abandoned and unauthorisedly parked vehicles removed.
- 190 tree branches pruned and 32.8 tonnes of tree waste cleared.
- 135 public grievances resolved on the spot.

 *Inspection of Commercial Establishments and Penalties* 

During the first week of the ‘Ward One’ campaign, a total of 639 commercial establishments were inspected, of which 261 were found violating regulations. A total penalty of ₹7,22,400 was imposed on the concerned establishments for violations related to solid waste management, use of plastic, maintenance of cleanliness and trade licence regulations.

 *Operations in Coordination with Various Departments* 

The ‘Ward One’ campaign is being implemented in coordination with various government departments and agencies, including BESCOM, Bangalore Water Supply and Sewerage Board (BWSSB), Forest Department, Horticulture Department, Bengaluru North City Corporation Health Department, Lake Department, Bangalore Metro Rail Corporation Limited (BMRCL), Bangalore Development Authority (BDA), Traffic Police and Law and Order Police.

During this period, BWSSB addressed issues relating to water leakage, chamber levels and water distribution. BESCOM undertook the removal of electrical poles and other obstructions. Through coordination among various departments, civic issues were addressed on the spot and necessary action was taken.

 *Priority to Citizen Participation* 

Through the ‘Ward One’ campaign, civic issues in respective wards will continue to be identified on the spot and addressed in coordination with the concerned departments. The campaign focuses on maintaining cleanliness, ensuring smooth traffic movement, improving pedestrian safety and providing better public amenities.

Bengaluru North City Corporation will continue to undertake various cleanliness and civic improvement activities under the ‘Ward One’ campaign with the objective of building a clean, beautiful and pedestrian-friendly city.
